Status of the repeaters in The Villages Nov.17,2022-update

443.225 Working Fine - PL 103.5hz-TSQ – K4VRC/R – Main Repeater

Working Fine - EchoLink – K4VRC-R - Node# 848490

- Lost Power output. Hurricane maybe the antenna.

- Maybe the Duplexer is out of tune, it maybe off the air for a day or two.

443.150 Working Fine – Digital: Open. FM:PL 103.5hz–TSQ – K4VRC/R

Working Fine - EchoLink - W2TR-R - Node# 67670 - Allstar - W2TR-R - Node#435720

- There be no WIRES-X. We have Echolink and Allstar on this repeater.

145.110 Working Fine – PL 107.2hz-TSQ – K4VRC/R

- Planning to replace antenna with new Station master in the Dec.

- Repair the receiver, replace Duplexer old one got wet from hurricane roof leak.

444.250 Working Fine - PL 110.9hz-T - K4LFK/R

145.210 Working Fine - PL 110.9hz-T* - K4LFK/R – Changing PL to TSQ soon.

- Trying to fix receiver of from Strobe light noise. Still present.

- It maybe the antenna from the Hurricane. Ant. are 14 yrs. Old.

146.940 Working Fine - Digital: Open. Wires: N/A. FM: PL  91.5hz-TSQ* – WA1UTQ/R

224.980 Working Fine - FM: PL 91.5hz-TSQ* - WA1UTQ/R

- Plan to Replace with a new Super Station Master in Dec.

444.575 Working Fine - Digital: Open. Wires: Open. FM: 91.5hz-TSQ*

Working Fine - Wires-x Node #11186. -  WA1UTQ/R – Wires-x is available.

463.350 Working Fine - CERT Team Members only. – TSQ

224.740 Working Fine - FM: PL 103.5hz-T – W2TR/R

- Crosslink from 441.875mhz. FM and Time has been added.

441.875 Working Fine - Digital: Open. Wires: Open. FM: PL 103.5hz-TSQ

Working Fine - Wires-x Node# 58179 – W2TR/R - QTH–Marion County.

- Wires-x is available. Crosslink to 224.740mhz. FM

462.700 Off the Air      - Tech Repeater – FM:PL 114.8hz – T–Coming Soon in New Location.

New Super Station Master.

1292.150 Off the Air- D-Star: Local open /FM: Open– Coming Soon in New Location in the Dec.

WA1UTQ/R - FM, WA1UTQ A – Dstar – New Super Station Master.

*Strobe Light Noise at night only on FM on 980,575,940,210.

On Repeater PL: T on the RX only - TSQ (Tone Sq.) It’s on both TX & RX.

443.225 – 50 watts – 265 ft.                           146.940 – 50 watts – 265 ft            441.875 – 50 watts – 100 ft.

443.150 – 50 watts – 184 ft.                           224.980 – 23 watts – 265 ft            462.700 – 25 watts – 240 ft.

145.110 – 50 watts - 194 ft.                            444.575 – 50 watts – 300 ft.         1292.150 - 10 watts -  240 ft.

444.250 – 35 watts – 120 ft.                           463.350 - 40 watts – 160 ft

145.210 – 50 watts – 240 ft.                           224.740 – 50 watts – 194 ft.

73 Bruce WA1UTQ  & Crack Repeater Team.  K4LFK, W2TR, WA1UTQ

147.030 Working Fine – Digital: Open FM:PL 123.0hz – TSQ - Skywarn. - K4HOG/R

Working Fine - EchoLink- K4VEB-R/294541. Allstar – Node# 49829

146.925 Working Fine - Digital: Open. FM:PL 123.0hz – TSQ Sumter Co. Ecomm. Net- KS4EOC/R

Working Fine - EchoLink- KD4WAA-R/648680. Allstar – Node# 53446

145.490 Working Fine - FM:PL 123.0hz -T – KI4DYE/R

Working Fine - EchoLink – KX4LEO-L/297091. Allstar – Node# 40487

147.030 - 50 watts – 380 ft.

146.925 - 40 watts – 225 ft.

145.490 – 50 watts – 115 ft.

.030, .925, and .490 – W2TR Head Tech. take care of these repeaters.